Project 1: Discover, Learn, and Protect: A Mobile App for Informal STEM Learning about Local Biodiversity and Environmental Issues

Date:  8/28/2023

## Overview

The interactive educational app provides high school students with a dynamic and engaging learning platform. The app's primary focus is to enhance understanding and awareness of biodiversity and environmental issues through a variety of multimedia resources. Users can access an array of content types, such as quizzes, games, simulations, experiments, videos, creating a comprehensive and diverse learning experience. The app employs adaptive technology to tailor content and difficulty levels to each user's preferences, interests, goals, and progress. Additionally, the app offers valuable feedback and guidance to help users enhance their knowledge, skills, attitudes, and behaviors concerning biodiversity and environmental matters.

## Project Team

| Roles | Name | Major responsibilities | Contact (Email and/or Phone) |
| --- | --- | --- | --- |
| Project owner | Dr. Ying Xie | Hold the ownership of the Project, defines the project's objectives, scope, and outcomes. | yxie2@kennesaw.edu |
| Team leader | Manikanta Reddy Anugu | Technical Specialist: analyze, design and develop technical solutions. Supporting Teammates when they need help. Keep-in touch with Professor and project owner. | Manugu1@students.kennesaw.edu |
| Team members | Neharika Beeram | Technical Specialist: analyze, design and develop technical solutions. | Nbeeram@students.kennesaw.edu |
|  | Rohini Paithanker | Technical Specialist: analyze, design and develop technical solutions. | rpaithan@students.kennesaw.edu |
|  | Vidhi Dave | Technical Specialist: analyze, design and develop technical solutions. | vdave3@students.kennesaw.edu |
|  | Mythili Jayaraman | Technical Specialist: analyze, design and develop technical solutions. | mjayaram@students.kennesaw.edu |
| Advisor / Instructor | Dr. Ying Xie | Facilitate project progress; advise on project planning and management. | yxie2@kennesaw.edu |

## Project website URL: https://sites.google.com/view/it-capstone-project/home

## Final Deliverables

- Web App: The app focuses on topics about local biodiversity and environmental issues. Features include quizzes, videos, reading assignments and more. The app personalizes content based on the user’s interests and progress.

- UI/UX Design Elements:

- Personalized Dashboard: Shows progress, badges, or levels.

- Content Tiles: Displays quizzes, articles, videos, etc. as clickable items.

- Difficulty Filter: Lets users choose content by grade or difficulty.

- Progress Tracking: Visual indicators showing what's done and what's left.

- Welcome Screen: Introduction to the app with 'Start Learning' & 'Explore More Topics' options.

- Learning Modules: Understanding climate change though interesting modules including video lectures, reading assignments and quizzes.

- Hands-On Experiments: Guidelines for projects like carbon footprint reduction, reflection journals and a virtual presentation feature.

- Final Assessment: The user's grade will be determined by their final test and research project.

- Completion Screen: Celebrates user achievements, provides a summary, and encourages exploring more topics.

## Milestones

#1 - By 9/16/2023

- Research current technologies related to our project and pick the best tools, programming languages and platforms.

- Assign roles and tasks to each team member.

- Create a rough project timeline considering all project stages.

#2 - By 10/07/2023

- Decide on the software, languages, platforms and other tools for the project.

- Develop initial designs and start coding the features focusing on core functionalities.

- Integration of YouTube - API for Video lectures.

- Set up our database structure, tables and relationships.

- Organize a feedback session within the team and Project owner to identify gaps or areas of improvement.

#3 - By 11/18/2023

- Integrate all (front-end and back-end) components and ensure they work together.

- Test our project internally for any bugs or issues

- Get feedback from select users and fix any identified problems.

- Prepare a final presentation showcasing our project journey, updates and key learnings.

## Future milestone meetings date/time

- 09/05/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 09/12/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 09/19/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 09/26/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 10/03/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 10/10/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 10/17/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 10/24/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 10/31/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 11/07/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

- 11/14/2023 Tuesday 4:00 PM (Manikanta, Rohini, Vidhi, Neharika, Mythili)

## Collaboration and Communication Plan

The team will communicate via a team call which will be organized by the facilitator. The meeting will be held every Tuesday, and the time will be determined in advance based on the availability of the team members.

The main agenda for the meeting would be regarding discussion about allocation of weekly tasks as well as report on the activities accomplished by each member, technical discussion of the project and maintain weekly log. During the discussion in case of any queries, will be communicated to the project owner by the team leader via email.

## Project Schedule and Tasks Planning

The Gantt chart file: Ghant Chart.xlsx